1. **Develop Project Charter:**

**Inputs:**

* **Project Statement of Work**:

We will develop an application for android users to for summarizing the detailed Urdu news using artificial intelligent algorithms. We will be also provide the user an opportunity to search the required Urdu news over the internet using web crawling to save the time of users and have an accurate view of the news

* **Enterprise Environmental Factors:**

Our advisor **Sir Kamran** guided us about the roles of the group members and group leader.

* **Organizational Process Assets:**
* Standardized guidelines, work instructions, proposal evaluation criteria and performance measurement criteria.
* Guidelines to satisfy the specific needs of project.

**Tools and Technologies:**

* **Expert Judgment:**

Our advisor **Sir Kamran** assessed and checked our project proposal and reviewed it as well

**Outputs:**

* **Project Charter (**Proposal**)**

1. **Develop Preliminary Project Scope Statement:**

This application will be summarizing the required news so that user can get the overview of the news without missing main points. This application is targeting those who are unable to extract some time out of their routine for reading newspaper or going through lengthy columns but are eager to keep in touch with current affairs. This application will provide user with the required information instantaneously.

We can say that it is also a PA automation as one of its beneficiary is PA (personal assistant) to any celebrity who is required to provide all information about current affairs in short time. This application is accessible to all android devices.

Artificial Intelligence algorithm will be used for summarizing the required news. All the information would be analyzed, main aspects would be filtered and then it will be shown to user.

* **Inputs: Project Charter**
* **Project Statement of Work**
* **Enterprise Environmental Factors**
* **Organizational Process Assets**

**Tools and Technologies:**

* **Expert Judgment**

**Output:**

* **Preliminary Project Scope Statement**

1. **Develop Project Management Plan:**

The project will be managed in accordance with the project management schedule provided by the project office

**Inputs:**

* **Preliminary Project Scope Statement**
* **Enterprise Environmental Factors**
* **Assumptions, risks and obstacles**
* **Organizational Process Assets**

**Tools and Technologies:**

* **Expert Judgment**

**Output:**

* **Project Management Plan.**
* **Gantt chart**

1. **Direct and Manage Project Execution:**

Our project team managed the execution of work and activities to accomplish the project objectives. Two of our members trained the data manually while one worked with the implementation and documentation.

**Inputs:**

* **Preliminary Project Scope Statement**
* **Enterprise Environmental Factors**
* **Approved Change Requests:**

**Tools and Technologies:**

* **Expert Judgment**

**Output:**

* **Implemented Change Requests:**We completed our assigned task on time as what our advisor assigned us individually.
* **Deliverable 1**

1. **Monitor and Control Project Work:**

We show and discuss the tasks we accomplished every week and then work performance is evaluated by our supervisor and changes are made if required.

**Inputs:**

* **Project Charter(**Explained above**)**
* **Preliminary Project Scope Statement(**Explained above**)**
* **Project Management Plan (**Explained above**)**
* **OPAs(**Explained above**)**
* **EEFs(**Explained above**)**
* **Requested Changes(**Explained above**)**

**Tools and Technologies:**

* **Expert Judgment (**Explained above**)**

**Output:**

* **Approved Changes (**Attendance by thumb recognition was approved)
* **Rejected Changes**
* **Project Management Plan (**Updates**)**
* **Project Scope Statement (**Updates**)**

1. **Integrated Change Control:**

We did not perform cost budgeting for our project.

1. **Close Project :**

Our project us under progressing so there is no closing date yet mentioned.